# SOFTWARE ENGINEERING

# ASSIGMENT NO 02

Objective: Fundamentals and Applications of Agile Software Development

Submitted by:

Wasif Ali (245187)

BSCS F’24 4-B

Submitted to:

Ms. Sahar

Department of Computer Science

Air University - Aerospace and Aviation Campus, Kamra

Table of Contents

3.1. Agile for Student Projects	3

3.2. Accelerated Development and Deployment	3

3.3. User Stories on Cards (XP)	3

3.4. Risks of Test-First Development	4

3.5. Why Pair Programming Productivity is > 50%	4

3.6. Scrum vs. Plan-Based Approaches	4

3.7. Distributed Scrum (Working from Home)	5

3.8. Scaling Agile to Larger Projects	5

3.9. Why Agile May Not Work in Some Organizations	6

3.10. Avoiding the "Going Native" Problem	6

FUNDAMENTALS AND APPLICATIONS OF AGILE SOFTWARE DEVELOPMENT

## 3.1. Agile for Student Projects

For a student major project, Agile is useful because:

- Frequent Feedback: Students often change their minds or misunderstand requirements. Agile allows for regular check-ins with supervisors (the "customers").

- Manageable Chunks: It breaks a massive, intimidating project into small "Sprints," making it easier to track progress and stay motivated.

- Reduced Risk: Instead of failing at the very end of the semester, students find bugs and logic errors early through iterative testing.

## 3.2. Accelerated Development and Deployment

Agile speeds things up by following these principles:

- Prioritization: Teams focus on the "Must-Have" features first (the Minimum Viable Product), so usable software is ready sooner.

- Minimal Documentation: Instead of spending months writing 100-page manuals that might become outdated, teams spend that time writing functional code.

- Continuous Integration: Software is built and tested daily, meaning it is almost always in a "ready-to-deploy" state.

## 3.3. User Stories on Cards (XP)

| ADVANTAGES | DISADVANTAGES |
| --- | --- |
| Simple: Easy for non-technical users to write and understand without jargon. | Incomplete: They often lack technical detail, non-functional requirements, and edge cases. |
| Flexible: You can physically move cards around on a board to change priorities instantly. | Easy to Lose: Physical cards can be lost or disorganized in large-scale projects. |
| User-Centric: Forces the team to think about the user's value rather than just the code. | Vague: Different developers might interpret the same short sentence in different ways. |

## 3.4. Risks of Test-First Development

While generally a "best practice," a test suite can compromise quality if:

- Testing the "Easy" Stuff: Developers might only write tests for simple code to meet coverage goals, leaving complex, high-risk logic untested.

- False Sense of Security: If the tests themselves are poorly designed, the code might "pass" even if it doesn't work correctly in the real world.

- Tunnel Vision: Developers might focus so much on making the specific "test pass" that they ignore the overall system architecture or performance.

## 3.5. Why Pair Programming Productivity is > 50%

- Continuous Review: One person codes while the other catches typos and logic errors instantly, reducing the "rework" time later.

- Collective Knowledge: Two brains mean faster problem-solving when one person hits a "wall" or gets stuck on a bug.

- Reduced Procrastination: It is much harder to browse social media or lose focus when you are actively collaborating with a partner.

- On-the-Job Training: A senior developer can mentor a junior developer "on the fly," which is faster than formal training sessions.

## 3.6. Scrum vs. Plan-Based Approaches

| FEATURE | SCRUM (AGILE) | CONVENTIONAL (PLAN-BASED) |
| --- | --- | --- |
| PEOPLE ALLOCATION | Teams are self-organizing; members sign up for tasks during Sprint Planning. | Managers assign specific tasks to individuals months in advance based on a fixed schedule. |
| COST ESTIMATION | Difficult to predict total cost early; based on the team's "velocity" over time. | Calculated at the very start based on a fixed list of requirements. |
| TEAM COHESION | High. Daily meetings (Stand-ups) and shared Sprint goals keep the team bonded. | Lower. People often work in "silos" on their specific modules without much interaction. |
| MEMBER CHANGES | Disruptive. Because the team relies on "rhythm," adding/removing people resets the flow. | Easier. New members can simply read the extensive documentation to catch up. |

## 3.7. Distributed Scrum (Working from Home)

Technology to support this:

- Video Conferencing (Zoom/Teams): Essential for the face-to-face interaction of Daily Stand-ups.

- Digital Task Boards (Jira/Trello): To replace physical sticky notes so everyone sees the same "To-Do" list.

- Cloud Repositories (GitHub/GitLab): For collaborative coding and version control.

Likely Problems:

- Communication Lag: You lose the ability to "turn around" and ask a quick question, leading to delays.

- Informal Knowledge Loss: The "watercooler conversations" where many creative ideas happen are lost.

- Team Isolation: It is harder to maintain team spirit and trust when you never meet in person.

## 3.8. Scaling Agile to Larger Projects

When projects involve hundreds of people across different locations, you need some plan-based methods because:

- Coordination: Multiple teams need a "Master Architecture" document so their separate pieces of code actually fit together.

- Regulatory Compliance: Large-scale systems (like banking or healthcare) often require formal documentation for legal audits.

- Interface Design: Teams need to agree on how their components will communicate before they start coding to avoid massive integration failures.

## 3.9. Why Agile May Not Work in Some Organizations

- Skill Gaps: Agile requires "Generalists" who can handle various tasks. In teams with a wide range of abilities, some may struggle without a rigid, step-by-step plan.

- Cultural Clash: If an organization has "well-established processes" (like heavy bureaucracy), the freedom of Agile will conflict with existing management rules.

- Resistance to Change: Managers accustomed to "Command and Control" may find it difficult to let teams be self-organizing.

## 3.10. Avoiding the "Going Native" Problem

When a user representative stays with developers too long, they start thinking like a coder and forget the actual user's needs.

| APPROACH | ADVANTAGES | DISADVANTAGES |
| --- | --- | --- |
| 1. Rotate the User: Bring in a new user rep every few months. | Provides a fresh perspective and new ideas constantly. | It takes time for the new person to learn the technical context of the project. |
| 2. Use a User Panel: The rep must present progress to a larger group of real users. | Ensures the rep stays aligned with the actual needs of the office/field. | Can be difficult and time-consuming to organize large group meetings. |
| 3. Part-Time Involvement: The user stays in their "real job" 2–3 days a week. | They remain connected to the daily problems the software is meant to solve. | They might not be available when the developers have an urgent question during a Sprint. |